# Varta ai Realtime Implementation Reference

Browser WebSocket stabilization and browser streaming validation

| Field | Value |
| --- | --- |
| Repository | alfa-adi/varta.ai |
| Branch reviewed | test-latency-tracking |
| Reference contents | Implementation prompt level 1 and browser validation prompt level 2 |
| Purpose | Reading reference for realtime WebSocket stabilization and browser streaming validation |

This reference consolidates the two implementation plans for the Varta.ai realtime path. It first explains the current code and the likely causes of the reliability mismatch, then defines the stabilization work, and finally defines a real Chromium-based streaming test that measures browser lifecycle, audio playback, server lifecycle, and provider behavior separately.

The plans are aligned to Sarvam's current realtime ASR and streaming TTS contracts. In particular, the ASR path uses the realtime endpoint, waits for session readiness, sends JSON/base64 PCM audio with explicit rate metadata, and treats provider lifecycle and structured errors as observable state.

# 1 Context from the current code

## 1 1 Current architecture as observed

The current application is a Vite-built vanilla JavaScript frontend served by FastAPI. The browser keeps a live connection per speaker, sends raw PCM microphone chunks, and receives transcript and synthesized audio messages. The server maintains process-local live adapter objects and streams to Sarvam. Render starts two Uvicorn workers under Gunicorn.

flowchart LR

UI[index.html buttons] --> APP[frontend/src/app.js]

APP --> WS[frontend/src/wsClient.js]

APP --> REC[frontend/src/recorder.js]

REC --> WORKLET[public/worklet/pcm-processor.js]

WS --> API[FastAPI /ws/asr/session/speaker]

API --> SERVER[web/server.py]

SERVER --> ASR[adapter/sarvam_asr.py]

SERVER --> PIPE[pipeline/single.py]

PIPE --> NMT[NMT adapter]

PIPE --> TTS[adapter/sarvam_tts.py]

SERVER --> PLAYER[frontend/src/player.js]

PLAYER --> SPEAKER[Web Audio output]

APP --> METRICS[frontend/src/analytics.js]

Relevant current paths and symbols:

| Area | Current code | Why it matters |
| --- | --- | --- |
| Browser connection | frontend/src/wsClient.js, LiveWS.open, LiveWS.close, LiveWS.stop | The client guards only an already-open socket. It has no connecting guard, open timeout, generation token, or close handshake. |
| Browser orchestration | frontend/src/app.js, ensureLiveWS, toggleRecord, handleLiveMessage | The shared wsClients slot is assigned only after open() resolves. Concurrent clicks can therefore create more than one socket; an old socket can later clear the slot used by a newer socket. |
| Browser capture | frontend/src/recorder.js and frontend/public/worklet/pcm-processor.js | Audio is sent as transferred Int16Array chunks with an assumed 16 kHz rate. There is no explicit rate validation, bounded send queue, or in-flight start/stop guard. |
| Browser playback | frontend/src/player.js | Playback assumes 24 kHz linear PCM. clear() closes the context while already queued callbacks can still fire. The wire protocol does not currently carry the rate. |
| Server endpoint | web/server.py, /ws/asr/{session_id}/{speaker} | A shared process-local adapter and shared asyncio queue are used for a session-speaker. Every browser connection can create another broadcaster consuming the same queue. Disconnect cancels only the broadcaster and does not close the upstream adapter. |
| Upstream ASR | adapter/sarvam_asr.py, SarvamLiveASRAdapter | Reconnect can happen concurrently. start_session() can overwrite _ws while an older reader is still alive. listen_transcripts() is a single-consumer queue, not a broadcast. |
| Translation/TTS | pipeline/single.py, adapter/sarvam_tts.py | NMT and TTS execute inline in the server broadcaster loop. There is no turn ID. Comments/defaults still mention mp3/opus in places while the live path sends linear16 PCM. |
| Deployment | render.yaml, Procfile | Two workers plus process-local live state can split session creation and WebSocket requests. Redis, when configured, stores session metadata but cannot share live socket objects. |
| Measurement | frontend/src/analytics.js, test/results/run_20260814_022948/report.html | Browser metrics are partly estimated and the saved report cannot verify actual browser AudioContext playback. A Python endpoint test therefore cannot prove the frontend lifecycle. |

## 1 2 The observed reliability mismatch

The saved report test/results/run_20260814_022948/report.html reports 100 total turns, 95 clean turns, and 95.0% clean reliability. Its own limitations state that actual speaker playback requires a real browser AudioContext. The five failures are reported in the od-IN NMT/TTS section, which is useful provider evidence but not evidence that the browser opened, reused, stopped, or closed WebSockets correctly.

The local ignored script test/scripts/run_baseline_test.py is an endpoint-driven fallback test. It uses Playwright to call window.injectAudio() and captures REST translation endpoints. The current source and generated bundle do not expose window.injectAudio. This makes that script unsuitable as a release gate for the current WebSocket UI, even if it is useful as a separate pipeline smoke test.

Therefore the problem is not currently a reason to replace the stack. The primary risks are lifecycle ownership, concurrency, protocol ambiguity, process-local state, and an evaluation method that bypasses the frontend. A TypeScript or React migration may improve maintainability later, but it will not correct these runtime invariants by itself.

## 1 3 Sarvam API contract verified before implementation

The live adapter must follow Sarvam's current Realtime Streaming API, not the legacy streaming API. The authoritative references used for this plan are:

Sarvam Realtime Streaming guide

Sarvam Realtime Streaming API reference

Sarvam Streaming TTS guide

The required ASR contract is:

| Contract item | Implementation requirement |
| --- | --- |
| Endpoint/model | Connect to wss://api.sarvam.ai/speech-to-text-realtime/ws with model=saaras:v3-realtime (or an explicitly tested saaras:v4-realtime migration). Do not use the legacy /speech-to-text/ws contract. |
| Authentication | Send API-SUBSCRIPTION-KEY from the server adapter. Never expose the key to the browser. |
| Required query | Always send language_code as a valid BCP-47 code or auto; never send unknown to this realtime endpoint. |
| Low-latency mode | Use stream_type=fast for the conversational path; keep balanced as a deliberate accuracy override, not an accidental default. |
| Turn mode | Use endpointing=manual and send one speech_start before the first audio frame and one speech_end after the last frame of every turn. Use flush only as a watchdog/forced-finalization action, not as a duplicate normal stop. |
| Audio | Send JSON {"event":"audio_input","audio":"<base64>"} containing mono signed linear16 PCM at exactly 16,000 Hz. The API accepts 8,000 Hz or 16,000 Hz only, and the declared rate must match the bytes. |
| Readiness | Wait for session.begin before sending audio and record its request_id and resolved configuration. |
| Results | Parse transcript.partial, transcript.final, and detected language/language_confidence when language_code=auto. |
| Errors/lifecycle | Parse structured error events (code, is_fatal, message) and session.end (audio_duration_s). Do not log-and-continue through fatal provider errors. |
| Keepalive/close | Send the realtime protocol ping and observe pong well before the documented idle timeout. Send end for graceful adapter shutdown. Classify close codes rather than blindly retrying every close. |
| Language normalization | Realtime ASR uses or-IN for Odia; the legacy streaming API uses od-IN. Normalize this at the adapter boundary so the rest of Varta and Bulbul continue using their documented od-IN code. |

The TTS contract must also be corrected to match Sarvam's current streaming guide. Bulbul v3 supports persistent WebSocket connections for multiple conversions. Configure the connection first with language_code, the selected speaker, output_audio_codec="linear16", and speech_sample_rate=24000; call convert, then flush, consume AudioOutput chunks until the requested completion event, and keep the connection available for the next serialized conversion. Send a ping while an otherwise-idle connection is retained. The current adapter's use of target_language_code and its assumption that every Bulbul socket closes after one generation must be verified against the installed SDK and replaced with the documented language_code/persistent-connection behavior.

# 2 Implementation prompt

Implement the stabilization work described in this document against the current test-latency-tracking branch. Preserve the existing Vite/vanilla JavaScript frontend, FastAPI service, Sarvam ASR/NMT/TTS integration, and Render deployment shape unless an acceptance criterion cannot be met without a narrowly scoped change. Make the browser the source of truth for user-visible lifecycle state. Make each live WebSocket connection have one owner, one reader, one turn at a time, and one terminal event per turn. Add correlation IDs, deterministic cleanup, bounded queues, and measurements that distinguish browser lifecycle success from provider pipeline success. Follow the Sarvam contract in Section 1.3 exactly; do not copy message names or parameters from the legacy streaming API.

Before coding, reread the current files named in Section 1 and confirm that the implementation still matches the findings below. If a finding has changed, update the plan or record the discrepancy in the implementation PR rather than silently applying an obsolete fix. Do not replace the provider or frontend framework as a first response. Complete the changes in the order listed, run the unit/protocol checks, then hand the browser validation to the companion plan in 02-browser-streaming-validation-implementation-plan.md.

# 3 Goals non goals and invariants

## 3 1 Goals

Make wsClients[speaker] represent exactly one live connection owner per speaker and prevent duplicate in-flight opens.

Make a turn explicit and correlated from browser start through server terminal event and browser playback completion.

Ensure disconnects, reconnects, page unload, provider failures, and user stop actions release every task, socket, media track, and audio resource they own.

Prevent concurrent turns on one session-speaker and prevent stale events from changing current UI state.

Make PCM sample rates and formats explicit on the wire.

Keep upstream ASR reconnect serialized and make the server queue bounded.

Make two-worker Render deployment behavior explicit and testable.

Produce browser-observable metrics that can be compared with provider/pipeline metrics.

## 3 2 Non goals

Do not replace Vite, vanilla JavaScript, FastAPI, Render, or Sarvam as part of this stabilization plan.

Do not treat the existing Python endpoint test as the browser acceptance test.

Do not claim that a successful WebSocket handshake proves audio was captured, decoded, or audibly played.

Do not share a Bulbul connection across unrelated users or sessions. Reuse one connection per owner/configuration when the installed SDK and provider contract support it, protected by a conversion lock.

Do not share live Python WebSocket or adapter objects through Redis. Redis may carry session configuration and ownership metadata, but live objects remain owned by the worker that accepted the browser socket.

## 3 3 Required invariants after implementation

| Invariant | Required behavior |
| --- | --- |
| One browser connection | At most one active browser WebSocket per session_id + speaker in the frontend and server connection manager. |
| One upstream reader | At most one ASR reader task and one upstream socket for an adapter instance. |
| One turn | The browser cannot begin a new turn while the previous turn is in CAPTURING, DRAINING, SYNTHESIZING, or PLAYING. The server releases its pipeline lock after its terminal event; the browser releases its user-action lock only after playback finishes or a controlled error is shown. |
| One server terminal event | Every accepted turn ends with exactly one audio_end, turn_error, or turn_cancelled, carrying the same turn_id. audio_end means the server has sent all audio; it does not mean browser playback has finished. |
| No stale mutation | Events whose turn_id or connection generation is not current cannot reset the current button, player, spinner, or shared client slot. |
| Bounded memory | Browser send queues, server transcript queues, and outbound browser queues have fixed limits and observable overflow behavior. |
| Deterministic cleanup | Browser disconnect and page unload close the browser socket, cancel server tasks, close the upstream adapter and any owned TTS connection, and release the global connection lease. |
| Explicit audio format | Live messages identify PCM encoding and sample rate; the player does not rely on a hard-coded undocumented rate. |

# 4 Target design

## 4 1 Browser state machine

Implement a per-speaker state record instead of independent booleans. The record should include speaker, socket, connectionGeneration, connectionState, turnState, turnId, openPromise, closePromise, recorder, player, and timestamps. Valid connection states are IDLE, CONNECTING, OPEN, CLOSING, and CLOSED. Valid turn states are IDLE, CAPTURING, DRAINING, SYNTHESIZING, PLAYING, COMPLETED, ERROR, and CANCELLED.

ensureLiveWS(speaker) must return the existing openPromise while a socket is connecting, return the existing socket while it is open, and create a new generation only after the previous generation is closed. Every event handler captures its generation and exits without mutation if it is not current. close() must be idempotent and must not null a newer socket created after it.

## 4 2 Turn correlated wire contract

Update the Varta live protocol as one coordinated frontend/server change. The Varta browser-to-server protocol may use binary frames for local transport, but the adapter-to-Sarvam protocol must use Sarvam's JSON/base64 audio_input messages. New Varta clients send a JSON turn_start before the first binary frame and a JSON stop_recording when capture ends. New server messages include the same turn_id. During one release cycle, the Varta server may accept a missing turn_id as legacy input, generate one, and emit a warning metric; the new frontend must never omit it.

| Direction | Message | Required fields |
| --- | --- | --- |
| Browser -> server | turn_start | type, turn_id, input_speaker, output_speaker, client_started_at |
| Browser -> server | binary audio | PCM signed 16-bit little-endian, mono, 16,000 Hz, 20 ms chunks; associated with the active turn |
| Browser -> server | stop_recording | type, turn_id, client_stopped_at |
| Server -> browser | server_ready | type, protocol_version, session_id, input_speaker, asr_model, encoding, sample_rate_hz |
| Server -> browser | transcript_partial / transcript_final | type, turn_id, text, language_code when available, language_confidence on final when available |
| Server -> browser | language_detected | type, turn_id, language_code |
| Server -> browser | audio_chunk | type, turn_id, format: pcm_s16le, sample_rate_hz: 24000, channels: 1, data |
| Server -> browser | audio_end | type, turn_id, reason, server_completed_at; server audio stream is complete, browser playback may still be active |
| Server -> browser | turn_error | type, turn_id, stable code, user-safe message, retryable |
| Server -> browser | turn_cancelled | type, turn_id, reason |

The browser must ignore a message for an unknown or completed turn_id, while recording it as a stale-event metric. The server must reject a second turn_start while a turn is active with a stable TURN_IN_PROGRESS error and must not create a second pipeline task.

## 4 3 Server connection ownership

Add a server-side connection manager around the /ws/asr/... handler. The key is session_id + speaker. The manager owns the browser WebSocket, outbound send queue, adapter, broadcaster/producer tasks, active turn_id, and a connection generation. A second connection for the same key must either be rejected with a documented close code or replace the previous owner after the previous owner is fully closed; choose rejection for the first rollout because it makes duplicate frontend bugs visible. The close reason must be DUPLICATE_CONNECTION, not TURN_IN_PROGRESS, and the browser must not blindly reconnect on that reason. The manager must acquire a Redis lease so this invariant also holds when two requests land on different workers.

The handler must use one writer task for all browser sends. Transcript reading, NMT/TTS work, and browser writes must not share a queue consumer or call send_* concurrently. A bounded outbound queue must apply backpressure and terminate the turn with OUTBOUND_BACKPRESSURE if it remains full beyond the configured grace period.

On WebSocketDisconnect, cancellation, or handler error, the owner must:

Mark the connection generation closed.

Cancel and await the writer, transcript reader, and turn pipeline tasks.

Call SarvamLiveASRAdapter.close() exactly once.

Remove the manager entry only if it still points to the same generation.

Stop any browser-owned session TTL/lease and record cleanup duration.

If the native browser close event does not arrive within a bounded close timeout, force local cleanup and let the server observe the disconnect. Do not let close() await forever during network loss or page unload. Remove the adapter from _live_asr_sessions when its owner is released, or delete that registry in favor of the connection owner, so a later connection cannot reuse a closed adapter.

Do not keep the upstream Saaras socket alive after the browser owner is gone. If a future product requirement needs resumable sessions, implement that as an explicit lease protocol rather than accidental persistence.

## 4 4 ASR adapter lifecycle

Refactor SarvamLiveASRAdapter so start_session, stream_chunk, signal_speech_end, ping, reconnect, and close are serialized by one lifecycle lock. Build the Sarvam URL with model=saaras:v3-realtime, language_code=<exact BCP-47 or auto>, stream_type=fast, endpointing=manual, encoding=linear16, and sample_rate=16000. Do not use unknown for this endpoint. Wait for and validate session.begin before marking the adapter ready or accepting the first audio frame.

For each turn, send exactly one Sarvam speech_start, then JSON audio_input messages containing base64-encoded PCM, then one speech_end after the browser's final chunk has been accepted. Use flush only when the final-transcript watchdog requires forced finalization. On adapter shutdown send Sarvam end and await session.end when possible. Send an application-level Sarvam ping before the documented idle timeout and observe pong; the WebSocket library's control ping alone must not be assumed to satisfy the API-level keepalive contract.

A reconnect must first cancel and await the old reader, close the old socket, create the new socket, wait for its session.begin, then start exactly one reader. A reconnect request that arrives while another reconnect is active waits for the same promise/task. Retry transient network/internal closures with capped exponential backoff. Do not blindly retry invalid-parameter, authentication, quota, or fatal structured error responses.

Give each adapter instance a bounded transcript queue and expose counters for upstream_connects, upstream_reconnects, reader_starts, reader_cancels, queue_depth, queue_overflows, session_begin_request_id, session_end_audio_duration_s, provider_error_code, provider_error_fatal, and upstream_close_reason. listen_transcripts must be consumed by the owning server pipeline only. Do not add a second consumer as a shortcut for browser fan-out. Reset per-turn finalization state between utterances without discarding a later turn's frames.

## 4 5 Turn pipeline separation

Move NMT/TTS work out of the transcript broadcaster's receive loop. The pipeline should consume final transcript events for the active turn_id, invoke NMT, stream TTS chunks to the outbound writer queue, then publish exactly one server terminal event. Partial transcripts may update the UI but must not start duplicate NMT/TTS work. If multiple final events arrive for one turn, deduplicate by provider event ID where available, otherwise by a server-side finalization flag.

When audio exists, audio_end transitions the browser output player to PLAYING; only player_audio_finished transitions the browser turn to COMPLETED and unlocks the record control. When no audio is expected, audio_end may complete immediately after the browser confirms zero decoded samples. A turn_error or turn_cancelled is the exclusive terminal alternative and must not be followed by audio_end.

Timeouts must be explicit: browser open timeout, Sarvam session.begin timeout, upstream idle timeout, final transcript timeout, NMT timeout, TTS first-byte timeout, TTS completion timeout, and turn total timeout. Each timeout maps to a stable turn_error code and releases the server pipeline lock. A timeout while the browser socket is gone is recorded locally rather than sent to a closed socket.

## 4 6 Recorder and playback contract

The recorder must reject overlapping start() and stop() calls, and every start/stop promise must settle. The AudioWorklet must either resample to 16 kHz or report the actual input rate and let the recorder perform a deterministic resample before sending. Keep the 20 ms output chunk size after resampling. If the worklet cannot initialize or the microphone track ends, emit a recorder error that transitions the active turn to ERROR.

Do not implement the fallback as a naive integer decimator. Browsers may provide 44.1 kHz or 48 kHz even when a 16 kHz AudioContext hint is requested, and simple decimation aliases speech. Use a tested AudioWorklet resampler with fractional phase and an anti-aliasing low-pass step, producing exactly 16,000 mono samples per second. The test plan must exercise 16 kHz, 32 kHz, 44.1 kHz, and 48 kHz input contexts. If the worklet cannot guarantee the declared output rate, stop the turn with AUDIO_SAMPLE_RATE_UNSUPPORTED instead of sending mismatched bytes.

Use a bounded browser send queue. The queue must expose depth, maximum depth, dropped chunk count, and the time spent above the high-water mark. If the high-water condition persists for one second, stop capture and send turn_error with AUDIO_BACKPRESSURE rather than silently losing an unbounded amount of speech.

Update AudioPlayer to read sample_rate_hz, channels, and format from each audio message. Use a playback generation token so callbacks from a cleared player cannot fire completion events for the next turn. clear() must cancel scheduled sources, detach callbacks, and only then close/reset the context. The player must expose a test-observable audio_started, audio_finished, audio_cleared, and decoded-sample count.

## 4 7 Session and worker behavior

Treat Redis as required for the two-worker Render deployment. /session/create must write the target-language configuration and an expiry record to Redis. The WebSocket worker must load that configuration before accepting a turn. Never assume that the process handling /session/create is the process handling the WebSocket.

Acquire a Redis lease such as live-owner:{session_id}:{input_speaker} with SET NX EX, renew it while the browser socket is alive, and release it only when the lease token still matches. The worker-local manager remains responsible for live Python objects, but the Redis lease provides the cross-worker duplicate-owner invariant. A missing Redis connection is a deployment failure for two-worker mode, not a degraded mode that continues serving live sessions.

The live adapter and browser socket remain worker-local. The design must not require a later HTTP request to find or manipulate a live object. Add a startup connectivity check and a lease round-trip check. Add a test that deliberately routes two sessions across worker processes and a test that races two workers for the same session_id + speaker lease.

## 4 8 Observability

Replace estimated aggregate timings with event timestamps captured in the browser and server. Record at least:

connection_open_requested, connection_opened, connection_open_failed, connection_closed;

turn_started, first_audio_frame_sent, last_audio_frame_sent, audio_end_received, turn_error, turn_cancelled;

recorder_started, recorder_stopped, audio_chunk_sent, audio_chunk_dropped;

player_audio_started, player_audio_finished, player_cleared, stale_event_ignored.

Every event includes session_id, input_speaker, output_speaker, connection_generation, turn_id when applicable, and a monotonic timestamp. Keep provider timing fields separate from user-visible success. A speech turn is browser-clean only when the browser opened/used the expected socket, received a terminal event for the current turn, decoded non-zero audio when audio was expected, observed playback completion, and returned to an idle UI state. A no-speech or controlled provider-error turn has its own successful terminal classification and must not be marked as an audio-output success.

# 5 Detailed implementation work packages

Implement in this order. Each package must keep the application runnable before moving to the next.

## Package A Browser connection manager

Files: frontend/src/wsClient.js, frontend/src/app.js, frontend/index.html.

Replace the current isOpen-only guard with explicit connection state and a shared open promise.

Add open, idle, close, and server-error timeouts.

Add connection generation checks to onopen, onmessage, onerror, and onclose.

Make close, stop, and repeated destroy calls idempotent.

Store the socket in the per-speaker record before awaiting open, so a second click observes CONNECTING.

Disable or ignore the record control while a turn is draining, synthesizing, or playing.

Remove inline click behavior only if the replacement preserves keyboard accessibility and the current UI labels.

## Package B Turn protocol and UI state

Files: frontend/src/app.js, frontend/src/wsClient.js, web/server.py.

Generate a cryptographically random turn_id at turn start.

Send turn_start, associate binary frames with that ID, and send stop_recording with that ID.

Drive UI transitions from the state machine, not from a generic “message arrived” side effect.

Ignore stale events and record them.

Track input_speaker and output_speaker separately. Stop the input recorder, but flush/complete the output speaker's player; do not clear the wrong panel.

On error or cancellation, stop the recorder, clear only the matching player generation, show a recoverable status, and release the turn lock.

## Package C Server connection and pipeline ownership

Files: web/server.py and a focused module under web/ if the handler becomes too large.

Add the keyed connection manager and one browser writer.

Add the bounded queues and cancellation/await cleanup.

Add turn lock, turn ID validation, terminal-event deduplication, and timeouts.

Separate partial transcript forwarding from final transcript pipeline work.

Ensure NMT/TTS errors become correlated turn_error events rather than silently ending the broadcaster. Do not send audio_end after turn_error; the terminal outcomes are mutually exclusive.

## Package D ASR lifecycle and cleanup

Files: adapter/sarvam_asr.py, related tests.

Serialize lifecycle methods and keep the adapter's state machine separate from the browser's Varta turn state.

Build the documented realtime URL and wait for session.begin before accepting the first audio_input frame.

Send speech_start/audio_input/speech_end in the documented order for every utterance; use flush only for forced finalization; send end on graceful close.

Parse and propagate session.begin, transcript.partial, transcript.final, structured error, pong, and session.end instead of logging provider errors and continuing.

Ensure reconnect closes the old socket/reader before replacing _ws, retries only transient failures, and does not retry fatal/auth/quota/invalid-parameter failures.

Use auto or a valid exact input language code, normalize realtime Odia or-IN to Varta/TTS od-IN at the adapter boundary, and never send unknown to the realtime endpoint.

Expose safe close and counters, including Sarvam request ID, provider error code/fatality, and authoritative session.end.audio_duration_s.

Bound the transcript queue and test overflow.

## Package E Audio format correctness

Files: frontend/src/recorder.js, frontend/public/worklet/pcm-processor.js, frontend/src/player.js, pipeline/single.py, adapter/sarvam_tts.py, web/server.py.

Make the input resampling/rate contract explicit.

Produce exactly mono linear16 PCM at 16,000 Hz for Sarvam. Do not send raw browser-rate audio or rely on an integer-only decimator.

Replace stale mp3/opus descriptions in the live path with pcm_s16le and explicit sample rate.

Include playback metadata on audio messages.

Add player generation protection and output events.

Verify TTS output configuration and wire labels match the actual bytes.

Change Bulbul streaming to one reusable connection per owner/configuration, serialized with a conversion lock. Configure first with the documented language_code, speaker, output_audio_codec="linear16", and 24,000 Hz output; call convert then flush; consume through the completion event; keep the connection open for the next conversion; ping during idle periods.

Do not close a Bulbul socket after every turn unless the provider returns a fatal/application close or the owner is being destroyed. Reconnect transient closes with backoff and surface 4xxx/auth/quota errors without blind retry.

## Package F Session deployment safety

Files: render.yaml, Procfile, .gitignore, web/server.py, session storage module/configuration, generated web/static/* artifacts, and frontend build/CI configuration.

Document and enforce Redis requirements for two workers, including a cross-worker connection lease, not only session metadata storage.

Add session metadata TTL and worker-independent configuration lookup.

Do not attempt to serialize live WebSocket objects.

Add startup diagnostics for missing/invalid deployment configuration and fail startup when two-worker live mode cannot reach Redis.

Because Render currently serves web/static and its build command installs only Python dependencies, either build the frontend during deployment or require the implementation PR/CI to regenerate and verify web/static/index.html, the bundle, and web/static/worklet/pcm-processor.js. A comment in render.yaml or Procfile is not sufficient.

Add a CI check that fails when frontend/src/frontend/public changes without matching generated static artifacts.

Unignore the committed backend test files under tests/, or place them under a tracked test directory; the current .gitignore ignores tests/ wholesale.

## Package G Measurement and test hooks

Files: frontend/src/analytics.js, frontend/src/app.js, frontend/src/player.js, test-only support module.

Emit lifecycle events with IDs and real monotonic timestamps.

Add a test-only, read-only browser hook such as window.__vartaTestHooks exposing state snapshots and event subscriptions. The subscription must return an unsubscribe function, and the hook must be gated out of normal production builds. Do not expose a production audio injection method.

Keep provider/pipeline counters separate from browser-clean counters.

# 6 Failure handling requirements

| Failure | Browser action | Server action | Required terminal result |
| --- | --- | --- | --- |
| Socket open timeout | Show reconnectable state; do not start recorder | Close generation and cancel tasks | turn_error only if a turn had started; otherwise connection failure metric |
| Duplicate click | Ignore or return the existing promise | No second turn_start accepted | One turn ID only |
| Browser closes during capture | Stop media tracks and release UI | Cancel turn, close adapter, remove owner | turn_cancelled in server logs; no stale browser mutation |
| Upstream ASR drop | Keep turn state while bounded reconnect runs | One serialized reconnect; no second reader | Continue if within timeout, otherwise UPSTREAM_RECONNECT_FAILED |
| Transcript queue overflow | Stop capture and surface degraded state | Cancel/close turn | TRANSCRIPT_BACKPRESSURE |
| NMT/TTS failure | Stop recorder, clear matching player, enable retry | Emit correlated error and release lock | turn_error with stable code |
| Late audio from old turn | Ignore in player/UI | Do not emit after terminal event | stale_event_ignored metric |
| Two-worker session mismatch | Show configuration error | Load session config from Redis or reject cleanly | No silent language fallback |

# 7 Rollout and compatibility

Land the Sarvam contract constants, provider event parser, Varta protocol schema, and contract tests first; do not begin with a browser-only client change.

Land server connection ownership, Redis lease acquisition, adapter/TTS cleanup, and terminal-event rules behind a feature flag if needed.

Land browser state/turn manager and recorder/player changes together with the new protocol.

Run the deterministic browser test environment and the API-contract cases in the companion validation plan.

Keep the first rollout at one worker unless the Redis lease and cross-worker tests are green; enable the final two-worker Render target only after those checks pass.

Compare old report-style pipeline metrics with the new browser-clean metrics for the same fixture set. Do not combine them into one percentage.

Remove legacy protocol support after one release cycle with zero legacy-client warnings for at least 24 hours, then delete the compatibility code and tests.

# 8 Acceptance criteria for implementation

The implementation is ready for browser validation only when all of the following are true:

Static/unit tests cover connection generations, duplicate opens, idempotent close, stale events, turn lock, terminal-event deduplication, adapter reconnect serialization, and cleanup.

A single browser session can complete at least ten turns per speaker without a new browser WebSocket per turn.

A failed browser connection cannot leave an ASR adapter or reader task alive.

Every new Varta live message carries the required correlation and audio-format metadata, and every Sarvam upstream message follows the documented event schema/order.

Sarvam ASR sessions receive session.begin before audio, use exact 16 kHz/mono/linear16 input, use auto or a valid BCP-47 input code, and handle structured errors and session.end.

Bulbul connections configure with documented language fields, stream linear16 at 24 kHz, use flush/completion events, and are reused only through a serialized owner/configuration connection.

Two workers do not produce silent target-language fallback or split a single session-speaker across two live owners; Redis lease races are covered.

Browser metrics report actual event timings and distinguish lifecycle, audio output, and provider pipeline outcomes.

The deployment build or CI regenerates the web/static bundle/worklet from the modified frontend source and fails on stale artifacts.

The companion browser test plan can run without window.injectAudio(), direct REST translation calls, or Python endpoint audio uploads.

# 9 Decision on stack replacement

Do not change the stack as part of this phase. The current stack is capable of meeting the required behavior once the ownership and protocol invariants are explicit. Revisit a TypeScript/React frontend only after the browser test gate is green and after measuring whether maintainability, not WebSocket correctness, is the remaining constraint. A framework migration before that point would add a second source of change while leaving the backend/session lifecycle risks intact.

# 10 Resolved decisions formerly open questions

## Q1 Worker count during rollout

Decision: Keep two workers as the final Render target, but deploy the first stabilization rollout with one worker unless the Redis startup probe, global lease, heartbeat, release-token check, and two-worker race test are green. Two workers without a working cross-worker lease is not an acceptable degraded mode because it can create two owners for one session-speaker. Set the worker count through one explicit deployment setting; do not rely on an undefined WORKER_COUNT variable.

## Q2 Legacy protocol grace period

Decision: The server accepts missing turn_id only for one release cycle. It generates a server-side ID, emits legacy_turn_id_used, and never allows the new frontend to omit the ID. Remove the compatibility branch after one release cycle and at least 24 hours with zero legacy warnings. The same rule applies to old message type/format aliases that are not part of the new protocol.

## Q3 Recorder resampling

Decision: Resample in the AudioWorklet, before chunking and sending, because it keeps the 16 kHz contract close to the audio clock and avoids blocking the main UI thread. The implementation must use fractional-rate conversion with anti-alias filtering; a simple integer decimator is not sufficient for 44.1 kHz input. The worklet reports its actual input rate, produces mono linear16 16 kHz output, and fails closed with AUDIO_SAMPLE_RATE_UNSUPPORTED if it cannot guarantee the contract.

## Q4 Duplicate connection close code

Decision: Use Varta's application-specific WebSocket close code 4409 with reason DUPLICATE_CONNECTION for a second owner attempt. Do not call it TURN_IN_PROGRESS; that is a different condition. The browser records the diagnostic and does not automatically retry this close. Use 1008 for an actual policy/authentication violation and reserve Sarvam provider close-code handling for the adapter's documented classification.

Prerequisite for validation: Plan 1 must be implemented, merged, deployed to the test environment, and passed its unit and protocol checks before Plan 2 is used as a release gate. If Plan 1 is incomplete, stop the affected test group and record the gap instead of reporting a browser reliability result.

# 1 What this plan is validating

## 1 1 Current testing gap

The saved report test/results/run_20260814_022948/report.html is valuable as a pipeline/latency snapshot, but it explicitly says that actual speaker playback cannot be verified by a Python runner because that requires a real browser AudioContext. It reports 95.0% clean reliability over 100 turns, with the recorded failures concentrated in an od-IN NMT/TTS section. That number cannot answer whether the frontend opens duplicate sockets, sends stop messages at the wrong time, drops audio while the socket is connecting, or plays a stale turn.

The local ignored file test/scripts/run_baseline_test.py is an endpoint-driven fallback test. It uses Playwright page evaluation to call window.injectAudio() and capture REST translation endpoints. The current frontend does not expose that method. It therefore must remain a separately labeled pipeline test and must not be used as the browser streaming release gate.

## 1 2 Required browser path

The release test must exercise this path in one real Chromium page:

sequenceDiagram

participant P as Playwright Chromium page

participant R as production recorder/worklet

participant W as browser WebSocket

participant S as FastAPI live endpoint

participant A as ASR/NMT/TTS adapters

participant U as Web Audio player/output

P->>R: grant microphone and start turn

R->>W: send turn_start and 20 ms PCM binary frames

W->>S: browser WebSocket frames

S->>A: stream PCM and signal speech end

A-->>S: transcript and synthesized PCM

S-->>W: correlated transcript/audio/terminal events

W-->>P: page receives messages

P->>U: decode and schedule PCM

U-->>P: audio_started and audio_finished hooks

P->>R: stop/cleanup and assert idle state

The test may use a deterministic provider stub for the main gate, but it must still run the real browser and the real frontend/server WebSocket code. A separate staging smoke run may use Sarvam services and should preserve the same browser assertions.

## 1 3 Sarvam aware assertions

The browser suite must validate the adapter's use of the current Sarvam Realtime Streaming contract, not merely that Varta's own WebSocket is open. The upstream assertions are based on the Sarvam Realtime Streaming guide and API reference:

The upstream URL is /speech-to-text-realtime/ws with model=saaras:v3-realtime (or an explicitly tested v4 choice), language_code=auto or a valid exact input code, stream_type=fast, endpointing=manual, encoding=linear16, and sample_rate=16000.

Authentication remains server-side through API-SUBSCRIPTION-KEY; the browser must never receive or log the Sarvam key.

The adapter waits for session.begin before sending audio, then sends one speech_start, JSON/base64 audio_input frames, and one speech_end per utterance. It uses flush only for forced finalization and sends end when the owner is closed.

The adapter parses partial/final transcript events, detected language and confidence when available, structured error events, pong, and session.end.audio_duration_s.

The suite verifies no unknown language value is sent to this realtime endpoint and verifies the realtime Odia input code or-IN. Varta's internal/TTS normalization may use od-IN only after the ASR boundary.

The adapter sends the documented application-level ping during idle periods and classifies provider close codes. It retries transient network/internal failures with backoff but does not blindly retry fatal, authentication, quota, or invalid-parameter failures.

The TTS stub/staging observer verifies Bulbul is configured first with language_code, a supported speaker, linear16, and 24,000 Hz output; each conversion uses convert then flush and completes on the provider completion event. The connection is reused only through its serialized owner/configuration lock.

These checks must be visible in the per-turn report as sarvam_contract_clean; they must not be hidden inside provider_pipeline_clean.

# 2 Test environments and fixtures

## 2 1 Deterministic browser gate environment

Run the application with the production browser bundle and FastAPI live endpoint, but inject deterministic ASR/NMT/TTS implementations through the existing adapter boundary or a test-only dependency configuration. The stub must simulate:

partial transcript events followed by one final event;

configurable final-transcript and first-audio delays;

multiple audio chunks at 24 kHz linear PCM;

an upstream disconnect and a recoverable reconnect;

NMT/TTS failure and no-speech outcome;

slow output sufficient to exercise UI draining and playback states.

Start the service with the same two-worker shape used by Render and start Redis for both session metadata and the cross-worker connection lease. Fail the test setup when Redis or the lease round-trip is unavailable. The main lifecycle gate must not accidentally run in a single-worker configuration while the production deployment uses two workers; a separate one-worker smoke run may be used only for early debugging.

The deterministic provider stub must assert the upstream message order and parameters above. It must also emit session.begin, partial/final transcripts, error with fatal/non-fatal variants, pong, and session.end so the adapter parser is exercised.

## 2 2 Browser audio fixture

Use two fixture modes:

Browser-generated deterministic stream for CI: decode a short WAV/PCM fixture inside Chromium with AudioContext, connect it to a MediaStreamAudioDestinationNode, and have the test-only getUserMedia provider return that real MediaStream. The production recorder.js and pcm-processor.js must receive the track and perform the normal worklet/chunk/send path. Do not bypass the recorder by sending bytes from the test.

Physical microphone smoke: run the same production page with a granted real microphone on a controlled staging machine. Verify actual audible output manually or through a browser audio capture sink. This is a smoke check and is not the deterministic CI gate.

The CI fixture set must include speech-like audio, a short silence, a long utterance that creates more than 50 chunks, and a fixture with a known end marker. Run the speech fixture with browser input contexts at 16 kHz, 32 kHz, 44.1 kHz, and 48 kHz. Record fixture sample rate and duration in the test report. The browser harness must confirm that the recorder resamples to exactly mono linear16 16 kHz before the server adapter sends Sarvam audio_input; it must not accept a mismatched declared rate.

## 2 3 Browser instrumentation contract

Plan 1 must provide a test-only, read-only hook such as window.__vartaTestHooks. The hook may expose snapshots and events, but it must not provide an audio injection method or an endpoint shortcut. At minimum expose:

per-speaker connection state and connection generation;

active turn_id and turn state;

counts/timestamps for open, close, binary chunks sent, and stop messages;

received message types and their turn_id values;

recorder start/stop/error and queue high-water observations;

player audio-started, decoded sample count, audio-finished, and clear events;

stale-event-ignored and terminal-event-deduplicated counters.

The test may also use Playwright's WebSocket observation to count browser socket URLs. Server logs or a test-only metrics sink must provide adapter connect/close, reader start/stop, and connection-owner cleanup evidence. Do not use private Playwright internals as the only source of truth.

The provider observer must capture the exact Sarvam query parameters and ordered upstream event names without recording API keys or transcript content. The TTS observer must capture configuration, convert/flush/completion order, connection reuse count, and close reason.

# 3 Test execution rules

## 3 1 What is explicitly disallowed as the browser pass criterion

A Python script that sends audio chunks directly to /ws/asr/....

A Python script that POSTs or captures /translate/speaker_a or /translate/speaker_b and calls that frontend validation.

window.injectAudio() or any equivalent production bypass.

A test that asserts only HTTP status, provider response, transcript text, or aggregate latency.

A test that reports “audio succeeded” without a browser AudioContext/player event and decoded sample evidence.

A test run against a single worker when the target deployment uses two workers.

The existing Python/REST test can still be run as a pipeline diagnostic. Label its output pipeline_endpoint_smoke and keep it out of the browser release score.

## 3 2 Required run configuration

Use a Chromium project with microphone permission granted for the app origin, a fixed viewport, a fixed timezone/locale, and a fresh browser context per test session. Serve the freshly built web/static output that production uses. Capture browser console errors, page errors, WebSocket lifecycle events, server lifecycle logs, provider-contract observations, and a trace/video for failures. Use a unique session_id per test and keep test sessions isolated.

Suggested scripts to add as part of the implementation:

npm run test:e2e:browser-stream

npm run test:e2e:browser-stream:stress

npm run test:e2e:browser-stream:staging

npm run test:pipeline-endpoint-smoke

The first two commands are the release gate and stress suite. The staging command is a provider-backed smoke run. The last command is intentionally separate and must not change the browser score.

# 4 Browser test matrix

Every case must record: session_id, speaker, connection_generation, turn_id, expected result, observed result, browser events, server events, terminal event, audio output evidence, and cleanup evidence.

| ID | Condition | Browser action | Required assertions |
| --- | --- | --- | --- |
| B01 | Initial page and session bootstrap | Open the real page, grant mic, create a session, inspect both speaker controls | No page errors; session config is present; no socket opens before the first required action; controls are accessible. |
| B02 | First turn | Start speaker A, let the fixture stream, stop at the fixture end | server_ready precedes capture; exactly one turn_start; binary frames are sent by production recorder; one final transcript and one terminal event for the same turn_id; non-zero PCM is decoded and player emits audio_started; audio_end is followed by playback completion; UI returns to idle. |
| B03 | Rapid double click | Double-click the same record button within one event loop and repeat during CONNECTING | One connection generation and one turn_id; no duplicate recorder; second action is ignored or returns the same promise; no duplicate terminal event. |
| B04 | Stop while capturing | Start, wait for at least five chunks, click stop once | Recorder stops once; stop_recording carries the active ID; no chunks are sent after the stop boundary except documented flush frames; UI does not start another turn. |
| B05 | Click while draining/synthesizing/playing | Start a second click after stop but before audio_end or playback finish | Control is disabled or ignored; server sees no second turn_start; the first turn completes normally; no stale spinner reset; the output speaker's player, not the input speaker's player, is flushed/completed. |
| B06 | Ten turns on one speaker | Complete ten sequential turns on speaker A over one browser session | One browser WebSocket generation is reused; ten distinct IDs; ten terminal events; no duplicate readers/adapters; player generation changes per turn; Sarvam ASR connection is reused with one speech-start/audio-input/speech-end sequence per turn. |
| B07 | Alternating speakers | Complete A, B, A, B turns with distinct fixtures | Each turn uses the correct input/output speaker state, socket, transcript, player, and analytics labels; a terminal event for A never clears B; Odia uses or-IN upstream and the documented internal/TTS normalization. |
| B08 | Natural browser close | Start a turn, close the page, wait for server cleanup | Browser closes the socket; media tracks stop; server cancels/awaits tasks, calls adapter close once, removes ownership, and leaves no reader task. |
| B09 | Reload during playback | Reload after audio_started but before audio_finished | Old generation cannot mutate the new page; old player is cleared; the new page starts with no active turn or stale audio. |
| B10 | Browser socket drop while capturing | Test harness closes the browser WebSocket after several chunks | UI enters reconnectable/error state; no unbounded retry loop; the old generation cannot clear a replacement socket; the turn ends once with a clear code. |
| B11 | Upstream ASR drop | Provider stub drops Saaras connection once during capture | Exactly one reconnect sequence; no overlapping reader; old upstream socket closes before replacement; the turn either continues or ends with UPSTREAM_RECONNECT_FAILED; no retry is attempted for a fatal/invalid-parameter/quota error. |
| B12 | Delayed open | Delay browser/live endpoint open beyond the configured timeout | The page does not remain indefinitely in loading; open promise settles; recorder does not start on an unopened socket; retry is possible. |
| B13 | No speech/silence | Send silence fixture and stop | No false transcript/audio success; a correlated no-speech result or error is shown; the turn lock releases; next turn can start. |
| B14 | NMT/TTS failure | Make provider stub fail after final transcript | Browser receives correlated turn_error; player does not emit false audio success; UI returns to recoverable idle/error; next turn succeeds. |
| B15 | Late stale audio | Delay audio from turn 1 until turn 2 is active, or inject a server-side delayed message with turn 1 ID | Turn-1 audio is ignored and counted as stale; turn 2 player and UI remain unchanged. |
| B16 | Audio backpressure | Throttle server reads or outbound writes while streaming a long fixture | Browser queue remains bounded; high-water metric is emitted; overflow follows documented stop/error behavior; memory does not grow without limit. |
| B17 | Two workers | Run multiple isolated sessions and deliberately distribute HTTP and WebSocket requests across workers | Session target language is consistent; no live object is looked up in another worker; each session-speaker has one owner; Redis/session TTL behavior is visible. |
| B18 | Reconnect after idle | Complete a turn, close the socket, then start another turn | Reconnect creates one new generation; old generation cannot clear it; the new turn has a new ID and completes once. |
| B19 | Visibility/background | Move page to background or use a mobile viewport during capture and playback | UI remains recoverable; AudioContext resume policy is handled; no duplicate reconnect or silent permanent spinner. |
| B20 | Repeated sessions | Run 100 turns across at least ten fresh browser contexts | Zero leaked sockets/readers/adapters; browser-clean lifecycle is 100%; failures are classified by browser, server lifecycle, audio output, or provider pipeline. |
| B21 | Sarvam handshake contract | Inspect the provider observer during a normal browser turn | URL, auth path, model, language_code, stream_type, endpointing, encoding, and sample rate match Plan 1; session.begin is received before the first audio event. |
| B22 | Sarvam turn event ordering | Complete three turns with provider event tracing enabled | Each turn sends one speech_start, only JSON/base64 audio_input frames, one speech_end; flush is absent on normal stops and present only for forced-finalization tests. |
| B23 | Sarvam lifecycle/error events | Exercise idle keepalive, transient close, fatal error, and graceful close | ping/pong works before idle expiry; transient failures back off; fatal/auth/quota/invalid-parameter failures are surfaced without blind retry; session.end.audio_duration_s is recorded. |
| B24 | Sarvam audio-rate correctness | Run browser fixtures at 16, 32, 44.1, and 48 kHz input rates | Upstream always receives exactly mono linear16 16 kHz; no mismatched declaration, silent rate drift, or naive integer-decimation artifact. |
| B25 | Bulbul streaming contract | Complete five output turns with the same target language/voice | Config uses documented language_code, linear16, and 24 kHz; convert then flush precedes audio; completion event ends each conversion; reusable connection is serialized and not shared across sessions. |
| B26 | Generated production bundle | Build frontend and load the FastAPI-served static page | The served bundle contains the new protocol/lifecycle behavior and the served worklet matches source; the test fails if only frontend/src changed while web/static remains stale. |

# 5 Detailed assertions for a browser clean turn

A turn counts as browser_clean only when all of these checks pass:

The page created or reused the expected connection generation without a duplicate open.

The recorder started after the socket was ready and sent binary frames through the production AudioWorklet path.

The turn_start, binary frames, and stop_recording were associated with one non-empty turn_id.

The page received transcript/audio messages carrying the same ID, or received a clearly correlated no-speech/error terminal event.

If the turn expected speech output, the output speaker's player decoded non-zero linear16 PCM using the declared 24 kHz metadata and emitted audio_started; audio_end was treated as server-stream completion and audio_finished was observed before the browser unlocked the next turn.

Exactly one terminal event was accepted by the browser; a provider turn_error was not followed by a false audio_end success.

The input speaker's recorder stopped exactly once and the output speaker's player returned to idle or a documented recoverable error state, with the control usable for the next turn.

Server cleanup counters show no leaked task, reader, adapter, TTS connection, or owner after the session closes.

The sarvam_contract_clean result is true: session.begin preceded audio, the upstream event order was valid, input rate was exactly 16 kHz, and structured provider errors/lifecycle events were handled.

Do not turn these checks into one opaque percentage. Report at least these independent dimensions:

| Dimension | Meaning |
| --- | --- |
| browser_lifecycle_clean | Connection, turn ID, terminal event, stale-event, UI, and cleanup invariants passed. |
| browser_audio_output_clean | Browser decoded expected audio and observed player/output events. |
| server_lifecycle_clean | Owner, reader, adapter, queue, cancellation, and worker behavior passed. |
| sarvam_contract_clean | Provider URL/parameters, event ordering, language/rate contract, keepalive, structured errors, and lifecycle events passed. |
| provider_pipeline_clean | ASR/NMT/TTS returned the expected provider result. |
| overall_browser_turn_clean | All required dimensions for that fixture passed; this is the release-gate rollup. |

# 6 Test sequence

## Stage 1 Contract smoke

Run B01-B05 and B21-B26 against the deterministic environment. Stop immediately on a duplicate socket, missing server_ready, missing session.begin, invalid upstream parameters, invalid audio rate, missing turn ID, missing terminal event, or player decode error. These are contract failures and make later stress percentages misleading.

## Stage 2 Lifecycle and failure matrix

Run B06-B19 with one browser context per logical session and collect traces for every failure. For each failure, classify the first violated invariant, not the last visible symptom. For example, a spinner left on screen after a provider error is a browser/UI failure even if the provider error is expected.

## Stage 3 Stress and leak run

Run B20: 100 turns, at least 50 on each speaker, at least ten browser contexts, two service workers, and a mix of normal, silence, delayed, reconnect, and provider-failure fixtures. Repeat the run at least three times before declaring the lifecycle gate stable. Check process task/socket counts before and after every context batch and verify the Redis lease is released by its owner token.

## Stage 4 Real provider staging smoke

Run ten turns across the supported high-value languages with the real Sarvam integrations. Include at least one auto-detect turn, one exact-language turn, and one Odia turn that sends or-IN to realtime ASR while using od-IN for Bulbul/TTS where required. Keep this result separate from the deterministic browser gate. Capture provider request ID, status, latency, close code/reason, and error code; do not lower the browser lifecycle score because a provider quota, language, or upstream availability issue failed.

## Stage 5 Legacy diagnostic comparison

Optionally run test/scripts/run_baseline_test.py or its replacement. Label the result pipeline_endpoint_smoke, compare it only to historical pipeline reports, and explicitly state that it bypasses browser WebSocket/audio lifecycle. It is useful for detecting provider regressions, not for approving the frontend.

# 7 Pass fail thresholds

## Release gate

Deterministic browser suite: 100% browser_lifecycle_clean across the 100-turn run and all three repeated runs.

Deterministic browser suite: 100% server_lifecycle_clean; zero leaked owners, readers, adapters, or unhandled page errors.

Deterministic browser suite: 100% sarvam_contract_clean; zero invalid upstream parameters, invalid rates, wrong language-code aliases, or unhandled structured provider errors.

Every accepted turn has exactly one terminal event and no unclassified stale-event mutation.

Every expected audio turn has browser decode evidence and a player/audio-started event.

No duplicate browser socket generation for a normal sequence of ten turns per speaker.

Two-worker run passes session configuration and ownership assertions.

## Non gating diagnostics

Real-provider staging results may be below 100% because provider availability and language coverage are external variables, but every failure must be classified and visible.

Historical Python/REST results remain comparable only as provider/pipeline evidence.

Any release-gate failure requires a linked trace, browser event log, server lifecycle log, and classification. Do not rerun until the first violated invariant has a proposed fix or an explicitly accepted test-environment defect.

# 8 Deliverables from the test implementation

Produce:

Playwright browser-streaming tests and fixtures;

Provider-contract observers/stubs that assert Sarvam ASR and Bulbul message ordering, parameters, keepalive, completion, and error handling;

deterministic provider stubs or test adapter configuration;

test-only browser observability hooks with production-safe guards;

machine-readable JSON results with the dimensions in Section 5;

a human-readable HTML report that shows per-turn socket, turn, audio, UI, server cleanup, and provider evidence;

failure traces/screenshots/videos for non-passing cases;

a short runbook explaining local, two-worker, and staging-provider execution;

a clear note in the old pipeline test report that it is not the browser release gate.

# 9 Final decision rule

Do not decide to replace the frontend or backend stack based on the current 95% Python/endpoint result. First make the Plan-1 lifecycle contract true and make this browser test gate trustworthy. If the stabilized implementation passes the deterministic browser gate but the code remains difficult to evolve, then evaluate a TypeScript/React migration as a separate maintainability project. If it fails the browser gate, fix the ownership/protocol/lifecycle defect that the trace identifies before considering a stack change.